## Slide 1: Power to the Programmers ! Agile Change thru Software Engineering Quantified Proven Real Best Practices & ‘Ten Principles of Improvement’
Agile Adria, Zagreb, Croatia
14 April 2015, Keynote
@ImTomGilb
Tom at Gilb dot com
Gilb.com
These slides are at
http://www.gilb.com/dl821
(Gilb site Slides Downloads)
Older video (ACE 2014)
http://vimeo.com/98733453
This talk was videoed
.
The ‘Leader of the Revolution’
Motto “Join or Die”

Notes: Modified from 30 may 2014 ITAKE Bucharest talk, the first ever time for this
Held Second time at 33rd Degree Conf 10 June 2014 Krakow
3rd time Oslo Javazone 11 sept (!) 2014

## Slide 2
First book in Croatian language on Lean and Agile
In depth coverage of Agile principles and history, Scrum, Lean and Extreme programming.
Coming out soon in May 2015.
Stay tuned at www.backloggrooming.com
Authors
Roko Roić, director of software delivery at King ICT
Ivan Krnić, Software Development Technical Manager at CROZ

## Slide 3: Bor Hotel, Predovar, Slovenia 1972, Host: U of Ljubljana + The first presentation of ‘agile’ in Yugoslavia, 43 years ago (My ‘Evo value delivery method)
Audience
  YU Engineering and Economics Professors
    Prof Viljem Rupnik,
    Prof Silvin Leskovar
I spoke of gradual, frequent value delivery (Evo method)
There was a big discussion after my first ‘Evo’ talk
Why ?
Rupnik
Notes: http://sl.wikipedia.org/wiki/Silvin_Leskovar
2015-1972 = 28+15 = 43

## Slide 4: 1957 I was in Beograd and witnessed car parade with Uncle Ho and Tito

## Slide 5: What were my Yugoslav professor friends so excited about?
Tom,
In 1945 Tito gave us the job of redesigning the Yugoslav State
In 1946 we revolutionarily changed things
  But it did not work well
Same in 1947, 1948, 1949, …
During you talk, we just realized that if we had followed your Evo method,
And delivered incremental real value to stakeholders, for sure each year,
Then by now, 1972,
26 years later
we would have probably gotten a lot more real progress than we did
Notes: 1972-1946 =
26
---------------
7 2

## Slide 6: Thesis for this talk Theme High Level Objectives
If management decides on clear, quantified, improvement objectives (RARE EVENT!)
Then the ‘troops’ can very effectively …
  More effectively than any management led process ever reports in practice
Deliver rapid effective and profitable improvement
  In the direction of these quantified high level goals

## Slide 7: This ‘Power Delegation’ is Effective because
grass roots people (developers) can
  change and measure (real value delivery)
    often and early
‘Management’ cannot change and measure, early and often
  But they can empower and support the People to do that!
Notes: Edit 13 april 2015

## Slide 8: Sorry ! (not really  )
I like fully filled-up, BUSY, DENSE, slides
They reflect my reality: detailed facts, like ‘code’
If you don’t like dense slides
  Close your eyes for the rest of this talk
You can download my slides afterwards, and study them deeply,
  when you feel more-technically receptive and motivated

## Slide 9: PS If you prefer very simple slides and presentations see https://www.youtube.com/watch?v=kOfK6rSLVTA or Google: ‘Tom Gilb TEDx’

## Slide 10: Confessions of a Coder
I was a programmer (1958-1978),
  But I decided I wanted more power and influence
    on the quality and usefulness of my work
    I did not want to be part of the 50% totally failed IT projects
    I wanted my projects to ALWAYS succeed
  And I was tired of being told what to do by managers and users
    Who did not strike me as blindingly savvy
So I became a real ‘Software Engineer’
  I did not just change my ‘title’
  I really turned to ENGINEERING
Notes: Photo Tom Gilb and sister Wendy, Malibu Beach House about 1946

## Slide 11: Agile Grandpa
The Agile ‘Grandfather’
  Practicing ‘Agile’ IT Projects since 1960
  Preaching Agile since 1970’s (Comp. Weekly UK)
  Acknowledged Pioneer by Agile Gurus and Research
    Beck, Sutherland, Highsmith, Cohn, Larman etc.
    Ask me for details on this! I am too shy to show it here!
Agile Practice
  IT: for decades (Kai and Tom)
  Organisations: for Decades (Citigroup, Intel, HP, Boeing)
Books: Presenting Agile: Incremental Delivery
  Principles of Software Engineering Management (1988) the book Beck and others refer to.
  Competitive Engineering (2005)
  ‘Evo’: (Kai, evolving, 55 iterations)
  1976 Software Metrics book
    As detailed in 1988 PoSEM citations
  NEW ‘Competitive Planning’ manuscript
  http://tinyurl.com/competitiveplanning
Notes: Agile References:
"Tom Gilb invented Evo, arguably the first Agile process. He and his son Kai have been working with me in Norway to align what they are doing with Scrum.
Kai has some excellent case studies where he has acted as Product Owner. He has done some of the most innovative things I have seen in the Scrum community."
Jeff Sutherland, co-inventor of Scrum, 5Feb 2010 in Scrum Alliance Email.
“Tom Gilb's Planguage referenced and praised at #scrumgathering by Jeff Sutherland. I highly agree" Mike Cohn, Tweet, Oct 19 2009
“I’ve always considered Tom to have been the original agilist. In 1989, he wrote about short iterations (each should be no more than 2% of the total project schedule). This was long before the rest of us had it figured out." Mike Cohn http://blog.mountaingoatsoftware.com/?p=77
Comment of Kent Beck on Tom Gilb’s book , “Principles of Software Engineering Management”: “ A strong case for evolutionary delivery – small releases, constant refactoring, intense dialog with the customer”. (Beck, page 173).
In a mail to Tom, Kent wrote: “I'm glad you and I have some alignment of ideas. I stole enough of yours that I'd be disappointed if we didn't :-), Kent” (2003)
"But if you really want to take a step up, you should read Tom Gilb. The ideas expressed in Principles of Software Engineering Management aren’t quite fully baked into the ADD-sized nuggets that today’s developers might be used to, but make no mistake, Gilb’s thinking on requirements definition, reliability, design generation, code inspection, and project metrics are beyond most current practice." Corey Ladas http://leansoftwareengineering.com/2007/12/20/tom-gilbs-evolutionary-delivery-a-great-improvement-over-its-successors/
Jim Highsmith (an Agile Manifesto signatory) commented: “Two individuals in particular pioneered the evolution of iterative development approached in the 1980’s – Barry Boehm with his Spiral Model and Tom Gilb with his Evo model. I drew on Boehm’s and Gilb’s ideas for early inspiration in developing Adaptive Software Development. …. Gilb has long advocated this more explicit (quantitative) valuation in order to capture the early value and increase ROI” (Cutter It Journal: The Journal of Information Technology Management, July 2004page 4, July 2004).
Ward Cunningham wrote April 2005: “Tom -- Thanks for sharing your work. I hope you find value in ours. I'm also glad that the agile community is paying attention to your work. We know (now) that you were out there ahead of most of us. Best regards. – Ward”, http://c2.com
Robert C. Martin (Agile Manifesto initial signatory, aka Uncle Bob): "Tom and I talked of many things, and I found myself learning a great deal from him. The item that sticks most prominently in my mind is the definition of progress.", "Tom has invented a planning formalism that he calls Planguage that captures this idea of customer need. I think I'm going to spend some serious time investigating this. " from http://www.butunclebob.com/ArticleS.UncleBob.TomGilbVisit
'1985: perhaps the first explicitly named, incremental alternative to the “waterfall” approach is Tom Gilb’s Evolutionary Delivery Model, nicknamed “Evo” '
http://guide.agilealliance.org/timeline.html
Gilb T. (1985). "Evolutionary Delivery versus the "waterfall model" " ACM SIGSOFT, http://dl.acm.org/citation.cfm?id=1012490
Mary Poppendieck, 2012
In 1988, Tom Gilb wrote the book Principles of Software Engineering Management, which is now in its 20th printing. One of the earliest advocates of evolutionary development, he has recently reiterated the elements of good software engineering in an article in Agile Record[2], from which I quote liberally
http://poppendieck.blogspot.com/2010/12/product-owner-problem.html
Agile History…
Historical Roots of Agile Methods:
Where did “Agile Thinking” Come from?
Noura Abbas, Andrew M Gravell, Gary B Wills
School of Electronics and Computer Science, University of Southampton
Southampton, SO17 1BJ, United Kingdom
( Oct 10 2008)
http://eprints.ecs.soton.ac.uk/16606/1/xp2008camera_ready.pdf
"Agile ideas appeared in old development processes as well. In 1985, Tom Gilb wrote “Evolutionary Delivery versus the ‘Waterfall model’”. In this paper Gilb introduce the EVO method as an alternative of the waterfall which he considered as “unrealistic and dangerous to the primary objectives of any software project”. Gilb based EVO on three simple principles [17]:
• Deliver something to the real end-user
• Measure the added-value to the user in all critical dimensions
• Adjust both design and objectives based on observed realities "

## Slide 12: They say I am their source or the originator
Agile References:
"Tom Gilb invented Evo, arguably the first Agile process. He and his son Kai have been working with me in Norway to align what they are doing with Scrum.
Kai has some excellent case studies where he has acted as Product Owner. He has done some of the most innovative things I have seen in the Scrum community."
Jeff Sutherland, co-inventor of Scrum, 5Feb 2010 in Scrum Alliance Email.
“Tom Gilb's Planguage referenced and praised at #scrumgathering by Jeff Sutherland. I highly agree" Mike Cohn, Tweet, Oct 19 2009
“I’ve always considered Tom to have been the original agilist. In 1989, he wrote about short iterations (each should be no more than 2% of the total project schedule). This was long before the rest of us had it figured out." Mike Cohn http://blog.mountaingoatsoftware.com/?p=77
Comment of Kent Beck on Tom Gilb’s book , “Principles of Software Engineering Management”: “ A strong case for evolutionary delivery – small releases, constant refactoring, intense dialog with the customer”. (Beck, page 173).
In a mail to Tom, Kent wrote: “I'm glad you and I have some alignment of ideas. I stole enough of yours that I'd be disappointed if we didn't :-), Kent” (2003)
Jim Highsmith (an Agile Manifesto signatory) commented: “Two individuals in particular pioneered the evolution of iterative development approached in the 1980’s – Barry Boehm with his Spiral Model and Tom Gilb with his Evo model. I drew on Boehm’s and Gilb’s ideas for early inspiration in developing Adaptive Software Development. …. Gilb has long advocated this more explicit (quantitative) valuation in order to capture the early value and increase ROI” (Cutter It Journal: The Journal of Information Technology Management, July 2004page 4, July 2004).
Notes: Agile References:
"Tom Gilb invented Evo, arguably the first Agile process. He and his son Kai have been working with me in Norway to align what they are doing with Scrum.
Kai has some excellent case studies where he has acted as Product Owner. He has done some of the most innovative things I have seen in the Scrum community."
Jeff Sutherland, co-inventor of Scrum, 5Feb 2010 in Scrum Alliance Email.
“Tom Gilb's Planguage referenced and praised at #scrumgathering by Jeff Sutherland. I highly agree" Mike Cohn, Tweet, Oct 19 2009
“I’ve always considered Tom to have been the original agilist. In 1989, he wrote about short iterations (each should be no more than 2% of the total project schedule). This was long before the rest of us had it figured out." Mike Cohn http://blog.mountaingoatsoftware.com/?p=77
Comment of Kent Beck on Tom Gilb’s book , “Principles of Software Engineering Management”: “ A strong case for evolutionary delivery – small releases, constant refactoring, intense dialog with the customer”. (Beck, page 173).
In a mail to Tom, Kent wrote: “I'm glad you and I have some alignment of ideas. I stole enough of yours that I'd be disappointed if we didn't :-), Kent” (2003)
"But if you really want to take a step up, you should read Tom Gilb. The ideas expressed in Principles of Software Engineering Management aren’t quite fully baked into the ADD-sized nuggets that today’s developers might be used to, but make no mistake, Gilb’s thinking on requirements definition, reliability, design generation, code inspection, and project metrics are beyond most current practice." Corey Ladas http://leansoftwareengineering.com/2007/12/20/tom-gilbs-evolutionary-delivery-a-great-improvement-over-its-successors/
Jim Highsmith (an Agile Manifesto signatory) commented: “Two individuals in particular pioneered the evolution of iterative development approached in the 1980’s – Barry Boehm with his Spiral Model and Tom Gilb with his Evo model. I drew on Boehm’s and Gilb’s ideas for early inspiration in developing Adaptive Software Development. …. Gilb has long advocated this more explicit (quantitative) valuation in order to capture the early value and increase ROI” (Cutter It Journal: The Journal of Information Technology Management, July 2004page 4, July 2004).
Ward Cunningham wrote April 2005: “Tom -- Thanks for sharing your work. I hope you find value in ours. I'm also glad that the agile community is paying attention to your work. We know (now) that you were out there ahead of most of us. Best regards. – Ward”, http://c2.com
Robert C. Martin (Agile Manifesto initial signatory, aka Uncle Bob): "Tom and I talked of many things, and I found myself learning a great deal from him. The item that sticks most prominently in my mind is the definition of progress.", "Tom has invented a planning formalism that he calls Planguage that captures this idea of customer need. I think I'm going to spend some serious time investigating this. " from http://www.butunclebob.com/ArticleS.UncleBob.TomGilbVisit
'1985: perhaps the first explicitly named, incremental alternative to the “waterfall” approach is Tom Gilb’s Evolutionary Delivery Model, nicknamed “Evo” '
http://guide.agilealliance.org/timeline.html
Gilb T. (1985). "Evolutionary Delivery versus the "waterfall model" " ACM SIGSOFT, http://dl.acm.org/citation.cfm?id=1012490
Mary Poppendieck, 2012
In 1988, Tom Gilb wrote the book Principles of Software Engineering Management, which is now in its 20th printing. One of the earliest advocates of evolutionary development, he has recently reiterated the elements of good software engineering in an article in Agile Record[2], from which I quote liberally
http://poppendieck.blogspot.com/2010/12/product-owner-problem.html
Agile History…
Historical Roots of Agile Methods:
Where did “Agile Thinking” Come from?
Noura Abbas, Andrew M Gravell, Gary B Wills
School of Electronics and Computer Science, University of Southampton
Southampton, SO17 1BJ, United Kingdom
( Oct 10 2008)
http://eprints.ecs.soton.ac.uk/16606/1/xp2008camera_ready.pdf
"Agile ideas appeared in old development processes as well. In 1985, Tom Gilb wrote “Evolutionary Delivery versus the ‘Waterfall model’”. In this paper Gilb introduce the EVO method as an alternative of the waterfall which he considered as “unrealistic and dangerous to the primary objectives of any software project”. Gilb based EVO on three simple principles [17]:
• Deliver something to the real end-user
• Measure the added-value to the user in all critical dimensions
• Adjust both design and objectives based on observed realities "

## Slide 13: Will we never learn ?
“Those who cannot remember the past are condemned to repeat it.”
The Life of Reason (1905-1906)
  Vol. I, Reason in Common Sense
Jorge Agustín Nicolás Ruiz de Santayana y Borrás,
known as George Santayana
(December 16, 1863 – September 26, 1952),
was a philosopher, essayist, poet, and novelist.
Notes: Jorge Agustín Nicolás Ruiz de Santayana y Borrás, known as George Santayana (December 16, 1863 – September 26, 1952), was a philosopher, essayist, poet, and novelist. A lifelong Spanish citizen, Santayana was raised and educated in the United States and identified himself as an American, although he always kept a valid Spanish passport.[1] He wrote in English and is generally considered an American man of letters. At the age of forty-eight, Santayana left his position at Harvard and returned to Europe permanently, never to return to the United States. His last wish was to be buried in the Spanish pantheon in Rome.
Made 16 6 2014 Krakow ACE

## Slide 14: ‘Grandfather’ Gilb
Mark Kennaley, ‘Value Stream’ 2014
Notes: Mark Kennaley, Value Stream 2014
Added to PtP talk april 13 2015 from Kiev lecture
Agile References:
"Tom Gilb invented Evo, arguably the first Agile process. He and his son Kai have been working with me in Norway to align what they are doing with Scrum.
Kai has some excellent case studies where he has acted as Product Owner. He has done some of the most innovative things I have seen in the Scrum community."
Jeff Sutherland, co-inventor of Scrum, 5Feb 2010 in Scrum Alliance Email.
“Tom Gilb's Planguage referenced and praised at #scrumgathering by Jeff Sutherland. I highly agree" Mike Cohn, Tweet, Oct 19 2009
“I’ve always considered Tom to have been the original agilist. In 1989, he wrote about short iterations (each should be no more than 2% of the total project schedule). This was long before the rest of us had it figured out." Mike Cohn http://blog.mountaingoatsoftware.com/?p=77
Comment of Kent Beck on Tom Gilb’s book , “Principles of Software Engineering Management”: “ A strong case for evolutionary delivery – small releases, constant refactoring, intense dialog with the customer”. (Beck, page 173).
In a mail to Tom, Kent wrote: “I'm glad you and I have some alignment of ideas. I stole enough of yours that I'd be disappointed if we didn't :-), Kent” (2003)
"But if you really want to take a step up, you should read Tom Gilb. The ideas expressed in Principles of Software Engineering Management aren’t quite fully baked into the ADD-sized nuggets that today’s developers might be used to, but make no mistake, Gilb’s thinking on requirements definition, reliability, design generation, code inspection, and project metrics are beyond most current practice." Corey Ladas http://leansoftwareengineering.com/2007/12/20/tom-gilbs-evolutionary-delivery-a-great-improvement-over-its-successors/
Jim Highsmith (an Agile Manifesto signatory) commented: “Two individuals in particular pioneered the evolution of iterative development approached in the 1980’s – Barry Boehm with his Spiral Model and Tom Gilb with his Evo model. I drew on Boehm’s and Gilb’s ideas for early inspiration in developing Adaptive Software Development. …. Gilb has long advocated this more explicit (quantitative) valuation in order to capture the early value and increase ROI” (Cutter It Journal: The Journal of Information Technology Management, July 2004page 4, July 2004).
Ward Cunningham wrote April 2005: “Tom -- Thanks for sharing your work. I hope you find value in ours. I'm also glad that the agile community is paying attention to your work. We know (now) that you were out there ahead of most of us. Best regards. – Ward”, http://c2.com
Robert C. Martin (Agile Manifesto initial signatory, aka Uncle Bob): "Tom and I talked of many things, and I found myself learning a great deal from him. The item that sticks most prominently in my mind is the definition of progress.", "Tom has invented a planning formalism that he calls Planguage that captures this idea of customer need. I think I'm going to spend some serious time investigating this. " from http://www.butunclebob.com/ArticleS.UncleBob.TomGilbVisit
'1985: perhaps the first explicitly named, incremental alternative to the “waterfall” approach is Tom Gilb’s Evolutionary Delivery Model, nicknamed “Evo” '
http://guide.agilealliance.org/timeline.html
Gilb T. (1985). "Evolutionary Delivery versus the "waterfall model" " ACM SIGSOFT, http://dl.acm.org/citation.cfm?id=1012490
Mary Poppendieck, 2012
In 1988, Tom Gilb wrote the book Principles of Software Engineering Management, which is now in its 20th printing. One of the earliest advocates of evolutionary development, he has recently reiterated the elements of good software engineering in an article in Agile Record[2], from which I quote liberally
http://poppendieck.blogspot.com/2010/12/product-owner-problem.html
Agile History…
Historical Roots of Agile Methods:
Where did “Agile Thinking” Come from?
Noura Abbas, Andrew M Gravell, Gary B Wills
School of Electronics and Computer Science, University of Southampton
Southampton, SO17 1BJ, United Kingdom
( Oct 10 2008)
http://eprints.ecs.soton.ac.uk/16606/1/xp2008camera_ready.pdf
"Agile ideas appeared in old development processes as well. In 1985, Tom Gilb wrote “Evolutionary Delivery versus the ‘Waterfall model’”. In this paper Gilb introduce the EVO method as an alternative of the waterfall which he considered as “unrealistic and dangerous to the primary objectives of any software project”. Gilb based EVO on three simple principles [17]:
• Deliver something to the real end-user
• Measure the added-value to the user in all critical dimensions
• Adjust both design and objectives based on observed realities “
----------------------------------------------------
A "Must Read" Book, February 24, 2006
By Scott W. Ambler "Author, Agile Database Techn... (Toronto, Canada) - See all my reviews
Tom Gilb, the father of the Evo methodology, shares his practical, real-world experience for enabling effective collaboration between developers, managers, and stakeholders in this book. Although the book describes in detail Planguage, a specification language for systems engineering, the methodological advice alone is worth the price of the book. Evo is one of the truly underappreciated agile methodologies and as a result Gilb's thought-provoking work isn't as well known as it should be, although I suspect that this will change with this book. The book describes effective practices for requirements and design specification that are highly compatible with the principles and practices of Agile Modeling, yet it goes on to address planning activities, quality, and impact estimation. I suspect that this book will prove to be one of the "must read" software development books of 2006.
Hard work, but worth it, January 24, 2006
----------------------------------------------------------------------------
Jan 13 2008:
http://leansoftwareengineering.com/2007/12/20/tom-gilbs-evolutionary-delivery-a-great-improvement-over-its-successors/
"But if you really want to take a step up, you should read Tom Gilb. The ideas expressed in Principles of Software Engineering Management aren’t quite fully baked into the ADD-sized nuggets that today’s developers might be used to, but make no mistake, Gilb’s thinking on requirements definition, reliability, design generation, code inspection, and project metrics are beyond most current practice." Corey Ladas
and
http://tiny.cc/GilbMyths
If you want to read my columns in Agile Record.

## Slide 15: ‘Grandfather’ Gilb
Mark Kennaley, ‘Value Stream’ 2014
Notes: Mark Kennaley, Value Stream 2014
Added to PtP talk april 13 2015 from Kiev lecture
Agile References:
"Tom Gilb invented Evo, arguably the first Agile process. He and his son Kai have been working with me in Norway to align what they are doing with Scrum.
Kai has some excellent case studies where he has acted as Product Owner. He has done some of the most innovative things I have seen in the Scrum community."
Jeff Sutherland, co-inventor of Scrum, 5Feb 2010 in Scrum Alliance Email.
“Tom Gilb's Planguage referenced and praised at #scrumgathering by Jeff Sutherland. I highly agree" Mike Cohn, Tweet, Oct 19 2009
“I’ve always considered Tom to have been the original agilist. In 1989, he wrote about short iterations (each should be no more than 2% of the total project schedule). This was long before the rest of us had it figured out." Mike Cohn http://blog.mountaingoatsoftware.com/?p=77
Comment of Kent Beck on Tom Gilb’s book , “Principles of Software Engineering Management”: “ A strong case for evolutionary delivery – small releases, constant refactoring, intense dialog with the customer”. (Beck, page 173).
In a mail to Tom, Kent wrote: “I'm glad you and I have some alignment of ideas. I stole enough of yours that I'd be disappointed if we didn't :-), Kent” (2003)
"But if you really want to take a step up, you should read Tom Gilb. The ideas expressed in Principles of Software Engineering Management aren’t quite fully baked into the ADD-sized nuggets that today’s developers might be used to, but make no mistake, Gilb’s thinking on requirements definition, reliability, design generation, code inspection, and project metrics are beyond most current practice." Corey Ladas http://leansoftwareengineering.com/2007/12/20/tom-gilbs-evolutionary-delivery-a-great-improvement-over-its-successors/
Jim Highsmith (an Agile Manifesto signatory) commented: “Two individuals in particular pioneered the evolution of iterative development approached in the 1980’s – Barry Boehm with his Spiral Model and Tom Gilb with his Evo model. I drew on Boehm’s and Gilb’s ideas for early inspiration in developing Adaptive Software Development. …. Gilb has long advocated this more explicit (quantitative) valuation in order to capture the early value and increase ROI” (Cutter It Journal: The Journal of Information Technology Management, July 2004page 4, July 2004).
Ward Cunningham wrote April 2005: “Tom -- Thanks for sharing your work. I hope you find value in ours. I'm also glad that the agile community is paying attention to your work. We know (now) that you were out there ahead of most of us. Best regards. – Ward”, http://c2.com
Robert C. Martin (Agile Manifesto initial signatory, aka Uncle Bob): "Tom and I talked of many things, and I found myself learning a great deal from him. The item that sticks most prominently in my mind is the definition of progress.", "Tom has invented a planning formalism that he calls Planguage that captures this idea of customer need. I think I'm going to spend some serious time investigating this. " from http://www.butunclebob.com/ArticleS.UncleBob.TomGilbVisit
'1985: perhaps the first explicitly named, incremental alternative to the “waterfall” approach is Tom Gilb’s Evolutionary Delivery Model, nicknamed “Evo” '
http://guide.agilealliance.org/timeline.html
Gilb T. (1985). "Evolutionary Delivery versus the "waterfall model" " ACM SIGSOFT, http://dl.acm.org/citation.cfm?id=1012490
Mary Poppendieck, 2012
In 1988, Tom Gilb wrote the book Principles of Software Engineering Management, which is now in its 20th printing. One of the earliest advocates of evolutionary development, he has recently reiterated the elements of good software engineering in an article in Agile Record[2], from which I quote liberally
http://poppendieck.blogspot.com/2010/12/product-owner-problem.html
Agile History…
Historical Roots of Agile Methods:
Where did “Agile Thinking” Come from?
Noura Abbas, Andrew M Gravell, Gary B Wills
School of Electronics and Computer Science, University of Southampton
Southampton, SO17 1BJ, United Kingdom
( Oct 10 2008)
http://eprints.ecs.soton.ac.uk/16606/1/xp2008camera_ready.pdf
"Agile ideas appeared in old development processes as well. In 1985, Tom Gilb wrote “Evolutionary Delivery versus the ‘Waterfall model’”. In this paper Gilb introduce the EVO method as an alternative of the waterfall which he considered as “unrealistic and dangerous to the primary objectives of any software project”. Gilb based EVO on three simple principles [17]:
• Deliver something to the real end-user
• Measure the added-value to the user in all critical dimensions
• Adjust both design and objectives based on observed realities “
----------------------------------------------------
A "Must Read" Book, February 24, 2006
By Scott W. Ambler "Author, Agile Database Techn... (Toronto, Canada) - See all my reviews
Tom Gilb, the father of the Evo methodology, shares his practical, real-world experience for enabling effective collaboration between developers, managers, and stakeholders in this book. Although the book describes in detail Planguage, a specification language for systems engineering, the methodological advice alone is worth the price of the book. Evo is one of the truly underappreciated agile methodologies and as a result Gilb's thought-provoking work isn't as well known as it should be, although I suspect that this will change with this book. The book describes effective practices for requirements and design specification that are highly compatible with the principles and practices of Agile Modeling, yet it goes on to address planning activities, quality, and impact estimation. I suspect that this book will prove to be one of the "must read" software development books of 2006.
Hard work, but worth it, January 24, 2006
----------------------------------------------------------------------------
Jan 13 2008:
http://leansoftwareengineering.com/2007/12/20/tom-gilbs-evolutionary-delivery-a-great-improvement-over-its-successors/
"But if you really want to take a step up, you should read Tom Gilb. The ideas expressed in Principles of Software Engineering Management aren’t quite fully baked into the ADD-sized nuggets that today’s developers might be used to, but make no mistake, Gilb’s thinking on requirements definition, reliability, design generation, code inspection, and project metrics are beyond most current practice." Corey Ladas
and
http://tiny.cc/GilbMyths
If you want to read my columns in Agile Record.

## Slide 16: Grandpa Guru Tom Speaks
I am your historian.
I joined IBM in 1958
And lived intensively through the entire computer age
I’ll tell you what I have learned, before I go.
But this might be your last chance.
You, and your teachers, have missed all other such opportunities up to now ….
Are YOU doomed to repeat the errors of the software past?
Notes: Made 16 6 2014 Krakow ACE

## Slide 17: Basic ideas: of this talk
Power to the Programmers
  Delegation of power to programmers is a smart idea.
  It is provably and measurably smarter than
    leaving the power with
  managers (BOO !)
    to design the developer’s own work environment, and
  with IT architects (BOO !) to design the technology,
    that we are then told to code.
  Delegating the power to DEVELOPERS (YESSSS !) ,
    to create a better working-environment,
    and to design the technology for our stakeholders,
    is better - because
      developers are closer to the action,
      are more informed in practical detail;
      and they can rapidly and frequently, test and measure, that their ideas really work.
Notes: IT Architects are incompetent
  Especially to specify architecture for devs
    http://vimeo.com/user22258446/review/79092608/600e7bd650
IT Architects are theoretically a necessary good idea
  But since they are totally incompetent
  At managing quality and cost
  We need to learn to live without them
Iterative incremental delivery (‘Agile’) gives us developers a tool, to take the power away from the incompetent ‘Architects’ , and from the equally incompetent managers
  And does a much better job for our projects and companies
  AND increasea the fun and creativity, and PRIDE in work level, for devs
BUT
  The ‘sprint’ must prove and learn numerically, in several value-and-cost dimensions.
  That is called ‘engineering’
  Software Engineering is a higher level calling for mature devs
  Coding is fun, software engineering is more fun
    Because you are not just in control of the stupid computer
    You are in control of the results people value: and people are challenging
      (that is why you prefer talking to machines, you geek)
https://www.bigquestionsonline.com/content/alan-turing-both-inventor-basic-ideas-modern-computer-and-pioneer-artificial-intelligence
What is Wrong with Software Architecture. My Keynote in London Oct 2013
(If you want a tool to understand our ideas, and share with others, in some depth)
VIDEO = http://vimeo.com/user22258446/review/79092608/600e7bd650
(new 2Feb 2014)
Real Architecture:
Engineering
or
Pompous Bullshit?
Practical Engineering Tools for ‘Agile Engineering’ and ‘Agile Architecture’ The ‘VALUE’ paradigm CONFERENCE TALK at Agile Iceland Wed. 20 Nov. 2013
http://www.gilb.com/dl741

## Slide 18: Tom, telling 300 IT Architects (people who dictate from their top) that they are ridiculous, incompetent, immature, embarassing, and pompous (diplomatically, of course!)
VIDEO = http://vimeo.com/user22258446/review/79092608/600e7bd650
Notes: What is Wrong with Software Architecture. My Keynote in London Oct 2013
(If you want a tool to understand our ideas, and share with others, in some depth)
VIDEO = http://vimeo.com/user22258446/review/79092608/600e7bd650
(new 2Feb 2014)
Real Architecture:
Engineering
or
Pompous Bullshit?
Practical Engineering Tools for ‘Agile Engineering’ and ‘Agile Architecture’ The ‘VALUE’ paradigm CONFERENCE TALK at Agile Iceland Wed. 20 Nov. 2013
http://www.gilb.com/dl741

## Slide 19: How?
Make developers responsible
  for delivery of the ‘quantified’ critical requirements
    (Performance, Qualities, cost, deadline)
Give them the freedom to decide the right designs
  With immediate responsibility to measure that they are delivering the results
Get the ‘unprofessional’ users and customers ‘off their backs’
  Avoid receiving features and stories
    which are usually amateur design, by people who have no overview or responsibility or design ability (users and customers, and managers)
Elevate your talent by becoming a real ‘software ENGINEER’
  With coding-expert craftsmanship, as your basic talent
Notes: A Chinese scholar was lecturing when all the lights in the auditorium went out. He asked members of the audience to raise their hands. As soon as they had all complied, the lights went on again. He then said, "Prove wisdom of Old Chinese saying: 'Many hands make light work."
http://eeas.europa.eu/delegations/un_geneva/press_corner/focus/events/2013/20130226_hrc22_poew.htm
In "Women's Hands", an artwork by the artist Clara Garesio, was handed over by the EU Head of Delegation Mrs. Mariangela Zappia to the UN Office in Geneva, represented by the Director-General Mr. Kassym-Jomart Tokayev. The three diameter round-shaped colourful piece of art will be permanently located close to the room of the UN Human Rights Council. As Ambassador Mariangela Zappia said: "It is a special day for the European Union - as we offer the very first donation to the United Nations - and it is special for me as a woman since this beautiful piece of art is about the beauty, the simplicity and strength of women as positive transformative forces of our societies."
Old joke
Many Hands make light work

## Slide 20: Cases: Raytheon and IBM use ‘Defect prevention Process’ (‘DPP’,= CMM Level 5) to EMPOWER DEVELOPERS TO RADICALLY CHANGE THEIR OWN WORK ENVIRONMENT
Notes: http://www.degreescape.com/college-majors-and-career-fields/programming/

## Slide 21: Designing Your Own Organization ?
Management Decides our fate
CTO
John
Architect
Jane
Standards
Jack
Audit
Jean
Project Management
Jill
WE decide our fate
2. Find Common Cause of Defects
3. Find and do Change to eliminate common cause
4. Measure Results
Bugs, Productivity, Cost overruns
5. Spread to the larger organization
1. Identify major defects
With bad costs
Notes: Slide made 9 June 2014 in Krakow for 33 degree conf Keynote

## Slide 22: Background 1970-1980 MANAGERS FAIL
Michael Fagan and Ron Radice co-invent ‘Software Inspection’
  The intent was to collect data on bugs and defects
  Use it to find frequent common causes
  To improve development processes
  The attitude was explicitly
    ‘managers should manage’ (MEF to TsG)
  THEY FAILED TO GET REAL PROCESS IMPROVEMENT

## Slide 23: 1980 The ‘Troops’ succeed, where the Generals Failed
Robert Mays and Carol L. Jones, at IBM Research Triangle Park, NC
Invent ‘Defect Prevention Process’  Ch 17
Major idea:
  Delegate power to devs to
    Analyze their OWN defects
    And fix their OWN process
THAT WORKED

## Slide 24: Software Process Improvement at Raytheon
Source : Raytheon Report 1995
  http://resources.sei.cmu.edu/library/asset-view.cfm?assetid=12403 (this is a header to the download) Tested May 2014
  Search “Dion & Raytheon” (Dion is Florida retired in 2014)
  http://resources.sei.cmu.edu/asset_files/TechnicalReport/1995_005_001_16415.pdf
An excellent example of process improvement driven by measurement of improvement
Main Motor:
  “Document Inspection”, Defect Detection
Main Driver:
  “Defect Prevention Process” (DPP)
Notes: sr@Master-Systems.com
Hi Tom,
I see you're as busy as usual.
I'm still here but haven't done anything in Process since retiring - finally - in '98 after working part time with Stan Rifkin.
Currently living in Florida enjoying the sun.
Best,
Ray
raydion@aol.com
June 9 2014

## Slide 25: Cost of Quality over Time: Raytheon 95
The individual learning curve ??
Cost of Rework
(non-conformance)
Cost of Conformance
End 1988
End 1994
43%
Start of Effort
5%
Bad
Process
Change

## Slide 26
Raytheon 95 Software Productivity 2.7X better
+
170%
Productivity
1988
1994

## Slide 27: Achieving Project Predictability: Raytheon 95
140%
100%
1988
1994
1990
Cost At Completion / Budget %

## Slide 28
Examples of Process Improvements: Raytheon 95
Process Improvements Made
Erroneous interfaces during integration and test -
  Increased the detail required for interface design during the requirements analysis phase and preliminary design phase - Increased thoroughness of inspections of interface specifications
Lack of regression test repeatability -
  Automated testing - Standardized the tool set for automated testing - Increased frequency of regression testing
Inconsistent inspection process -
  Established control limits that are monitored by project teams - Trained project teams in the use of statistical process control - Continually analyze the inspection data for trends at the organisation level
Late requirements up-dates -
  Improved the tool set for maintaining requirements traceability - Confirm the requirements mapping at each process phase
Unplanned growth of functionality during Requirements Analysis
  - Improved the monitoring of the evolving specifications against the customer baseline - Continually map the requirements to the functional proposal baseline to identify changes in addition to the passive monitoring of code growth - Improved requirements, design, cost, and schedule tradeoffs to reduce impacts

## Slide 29: Overall Product Quality: Raytheon 95 (Bug density going down by 3:1) Defect Density Versus Time
Notes: Sept 11 2014 edit

## Slide 30: Return On Investment
$7.70 per $1 invested at Raytheon
Sell your improvement program to top management on this basis
Set a concrete target for it
  PLAN [Our Division, 2 years hence] 8 to 1

## Slide 31: The DPP Process
Notes: Experiences in
Root Cause Analysis and Defect Prevention Methods
Kelly L. Lanier Raytheon Network Centric Systems klanier@raytheon.com

## Slide 32: What’s Going on Here?
1,000 programmers
  Later joined by 1,000 merged new programmers
  Are
    Analyzing their own bugs and spec defects
    Suggesting their own work environment changes
    And reducing their 43% rework by 10 X
Power has been delegated to the programmers

## Slide 33: Improving the Reliability Attribute Primark, London (Gilb Client) see case study Dick Holland, “Agent of Change” from Gilb.com Using, Inspections, Defect Prevention, and Planguage for Management Objectives
Majors
minors
Errors/
Customer/
Year
1995
1998
50
5
Notes: 17
17
17
DH Photo taken 2014 at BCS course where he lectured
He is holding his Maestro diploma from Gilbs
Paper is included in ACE History Dropbox 11 sept 2014

## Slide 34: Positive Motivation: Personal Improvement
80 Majors Found
(~160-240 exist!)
40
23
8
0
0
20
40
60
80
100
0
1
2
3
4
5
Defects/Page
February
April
Inspections of Gary’s Designs
“Gary” at McDonnell-Douglas
“We find an hour of doing Inspection is worth ten hours of company classroom training.”
A McDonnell-Douglas line manager
“Even if Inspection did not have all the other measurable quality and cost benefits which we are finding, then it would still pay off for the training value alone.”
A McDonnellDouglas Director
Notes: Early defect removal also pays dividends in terms of personal skills. Take the case of “Gary” at McDonald Douglas. From a standing start, he participated in 5 successive Inspections of his own software designs (ignore the hard hat!). Note that, as Author of the 5 documents, he was required to join the Inspection team that was looking for his errors.
The first document revealed an average defect density of 80 majors per page – a frightening number, but actually quite typical. By the time he’d fixed them all, though, Gary had learnt so much about how to write good design documents, that his second Inspected design was only half as buggy. Each successive document was only half as buggy as its predecessors, and by the fifth – well, I had to cheat there, because the graphing tool wouldn’t let me graph an observation of zero, so I had to put in one spurious defect!
Here’s how McDonald-Douglas felt about the personal value of Inspections:

## Slide 35: Prevention + Pre-test Detection is the most effective and efficient
Half-day Inspection Economics. Gilb@acm.org
Prevention data based on state of the art prevention experiences (IBM RTP), Others (Space Shuttle IBM SJ 1-95) 95%+ (99.99% in Fixes)
Cumulative Inspection detection data based on state of the art Inspection (in an environment where prevention is also being used, IBM MN, Sema UK, IBM UK)
\
50%
70%
80%
90%
<-Mays & Jones 50% prevented(IBM) 1990
<- Mays 1993, 70% prevented
1
2
3
4
5
6
"Prevented"
70% Detection
by Inspection
95% cumulative detection
by Inspection (state of the art limit)
Test
"Detected
Cheaply"
100%
Use
Notes: 60

## Slide 36: IBM MN & NC DP Experience
Half-day Inspection Economics. Gilb@acm.org
2162 DPP Actions implemented
  between Dec. 91 and May 1993 (30 months)<-Kan
RTP about 182 per year for 200 people.<-Mays 1995
  1822 suggested ten years (85-94)
  175 test related
RTP 227 person org<- Mays slides
  130 actions (@ 0.5 work-years
  34 causal analysis meetings @ 0.2 work-years
  19 action team meetings @ 0.1work-years
  Kickoff meeting @ 0.1 work-years
  TOTAL costs 1% of org. resources
ROI DPP 10:1 to 13:1, internal 2:1 to 3:1
Defect Rates at all stages 50% lower with DPP
Notes: 61

## Slide 37: The ICL Bill of Rights for Company Communication (by TsG)
1. You have a right to know precisely what is expected of you.
2. You have a right to clarify things with colleagues,
anywhere in the organization.
3. You have a right to initiate clearer definitions
of objectives and strategies.
4. You have a right to get objectives presented
in measurable, quantified formats.
5. You have a right to change your objectives and strategies,
for better performance.
6. You have the right to try out new ideas
for improving communication.
007. You have the right to fail when trying,
but also to kill failures quickly.
8. You have a right to constructively challenge
higher-level objectives and strategies.
9. You have a right to be judged objectively
on your performance against measurable objectives.
10. You have a right to offer constructive help
to colleagues to improve communication.
Notes: From CP book ms 2014 added to slides 25 8 2014
Exerpted from Gilb , Principles of Software Engineering Management 1988Case Study 8.5 The Bill of Rights for company communication
At one point in my work there was a large multi-national computer company, ICL UK, which had decided to adopt the "measurable objectives" ideas in this book at the management level and the technical level. The Chief Executive (Wilmot) had decided to issue a booklet to popularize the concept : "The ICL Way to Set Objectives". I became involved in the work of drafting the booklet, together with Personnel Division people.
One day, I got suspicious of the concept of telling all the bright professionals in the company how they should act. I thought it was about time we granted them some rights instead of giving them duties.
So I drafted the Company Communication Bill of Rights (below). It was a hit with the people I was working with, and with the chief executive (Robb Wilmot). But we initially ran into severe political problems with the more traditional Personnel Director (later fired by R. W.!) who felt that we were giving too much power to the masses!
Perhaps he did not appreciate that with each right comes a corresponding set of obligations?
Ahhh the power of an ideas whose time has come .
The Bill of Rights was published, put on the walls, framed, and the CEO constantly referred to it in his speeches.
I have no good way of tracing the cause and effect here, but as noted earlier in this book, the company did go into profit for many years; and I like to think this was a part of that.
The Bill of Rights for Company Communication
1. You have a right to know precisely what is expected of you.
2. You have a right to clarify things with colleagues,
anywhere in the organization.
3. You have a right to initiate clearer definitions
of objectives and strategies.
4. You have a right to get objectives presented
in measurable, quantified formats.
5. You have a right to change your objectives and strategies,
for better performance.
6. You have the right to try out new ideas
for improving communication.
007. You have the right to fail when trying,
but also to kill failures quickly.
8. You have a right to constructively challenge
higher-level objectives and strategies.
9. You have a right to be judged objectively
on your performance against measurable objectives.
10. You have a right to offer constructive help
to colleagues to improve communication.
Case 8.5 The Bill of Rights. This was my attempt to delegate power to the people, and lucky for me the CEO agreed heartily!
I don’t think the 007 joke survived in final draft, but I enjoyed it. Please feel free to use these ideas as you please!

## Slide 38: Summary DPP Managers: 0 Devs : 1
Developers are better at managing their own work environment, than their managers are
‘Directors’ should NOT design the work environment
Developers should ‘evolve the environment’
  through practical deep personal insights,
  and take responsibility for their own work situation

## Slide 39: Case: Delegating Software product design to the Developers
Notes: http://dlr2008.wordpress.com/2014/01/16/poor-mans-delegation-web-api-version-2-cors-and-system-identitymodel-tokens-jwt-part-2/

## Slide 40: Product/IT System Design
Coder
Customer
User
Sales
Architect
Analyze Values
Design for Values
Implement
And
Measure
Values and costs
Learn and Change
Decide if done
or
Notes: Slide made 9 June 2014 in Krakow for 33 degree conf Keynote

## Slide 41: Programmer Team does design and measurement of their design
Coder
Customer
User
Sales
Architect
Analyze Values
Design for Values
Implement
And
Measure
Values and costs
Learn and Change
Decide if done
Notes: Slide made 9 June 2014 in Krakow for 33 degree conf Keynote

## Slide 42: The Confirmit Case Study 2003-2014
Their product =
Trond Johansen
Notes: value slide w… http://www.gilb.com/tiki-download_file.php?fileId=152
ppr wrong ag… http://www.gilb.com/tiki-download_file.php?fileId=50
Paper Firm http://www.gilb.com/tiki-download_file.php?fileId=32
And see papers (IEEE Software Fall 2006) by Geir K Hanssen, SINTEF

## Slide 43: We gave them a 1 day briefing on our Evo method and Planguage
That’s all they needed to succeed!
They were Real engineers

## Slide 44: Customer Successes in Corporate Sector

## Slide 45: Real Example of 1 of the 25 Quality Requirements
Usability.Productivity:
  Scale for quantification: Time in minutes to set up a typical specified Market Research-report
  Past Level [Release 8.0]: 65 mins.,
  Tolerable Limit [Release 8.5]: 35 mins.,
  Goal [Release 8.5]: 25 mins.
Trond Johansen

## Slide 46: Shift: from Function to Quality
Our new focus is on the daily operations of our Market Research users,
  not a list of features. that they might or might not like. 50% never used!
  We KNOW that increased efficiency, which leads to more profit, will please them.
  The ‘45 minutes actually saved x thousands of customer reports’
    = big $$$ saved
After one week we had defined more or less all the requirements for the next version (8.5) of Confirmit.

## Slide 47: Quantified Value Delivery Project Management in a Nutshell Quantified Value Requirements, Design, Design Value/cost estimation, Measurement of Value Delivery, Incremental Project Progress to Date
Cumulative
weekly
progress
metric
Priority
Next week
Warning
metrics based
Constraint
Target
Estimates
Weekly
Testing

## Slide 48: Every user, every day, was using an average of 65 minutes to set up a report
Usability.Productivity
Scale for quantification: Time in minutes to set up a typical specified Market Research-report
Past Level [Release 8.0]: 65 mins.,
Tolerable Limit [Release 8.5]: 35 mins.,
Goal [Release 8.5]: 25 mins.

## Slide 49: The worst acceptable case requirement, for the next quarterly world release, is 35 minutes, or better; less is ‘intolerable’
Usability.Productivity
Scale for quantification: Time in minutes to set up a typical specified Market Research-report
Past Level [Release 8.0]: 65 mins.
Tolerable Limit [Release 8.5]: 35 mins.,
Goal [Release 8.5]: 25 mins.

## Slide 50: The committed target level requirement, the ‘Goal’, is to get the user task down to 25 minutes or better.
Usability.Productivity
Scale for quantification: Time in minutes to set up a typical specified Market Research-report
Past Level [Release 8.0]: 65 mins.,
Tolerable Limit [Release 8.5]: 35 mins.,
Goal [Release 8.5]: 25 mins.

## Slide 51: The weekly ‘value delivery cycle’ resource is 110 work-hours (4 days, effective time for the team of 3 to 4 people)
Work Hours available
this weekly delivery cycle.
For 4 people.
110 effective hours

## Slide 52: The developer team can choose the requirement they want to prioritize, and work on, this week. They chose the 0.0 (no improvement yet, in last 8 weeks) of the ‘Productivity requirement
The team chooses to work on a weak point.
This is ‘dynamic prioritization’ –
Decisions based on the weekly ‘state of play’
0.0

## Slide 53: Every user, every day, was using an average of 65 minutes to set up a report. We want a 40 minute improvement to that, to 25 minutes
Usability.Productivity
Scale for quantification: Time in minutes to set up a typical specified Market Research-report
Past Level [Release 8.0]: 65 mins.,
Tolerable Limit [Release 8.5]: 35 mins.,
Goal [Release 8.5]: 25 mins.

## Slide 54: The team has a 30 minute ‘design’ meeting, to suggest designs which might help move from 65 minutes for the task, towards the 25 minute Goal level

## Slide 55: ‘Recoding’ is the name of 1 of 12 suggested, brainstormed, designs for saving user effort, by any member of the developer team

## Slide 56: ‘Recoding’ was estimated, by the suggester, to save 20 minutes time for the users

## Slide 57: ‘Recoding’ was also estimated to take the entire 4 day delivery cycle available. No time left to add more solutions, in order to try to get closer to the target, on this delivery cycle.

## Slide 58: And 20 minutes saving, was the best ‘impact’ estimated from the 12 total suggestions made by the team members. So ‘Recoding’ (of marketing codes) was chosen as the best thing to do that week.

## Slide 59: And 20 minutes saving, is equivalent to 50% of the way betweem Past and Goal (65 – 25 = 40, 20/40 = 50%). This is another way of expressing the expected impact of Recoding

## Slide 60: The team commits to the ‘Recoding’ solution. They code, test and handover to Microsoft usability Labs in Washington State, who volunteered to independently measure all the Usability designs.

## Slide 61: The result was a saving, or improvement of 38 minutes, or 95% of the way to the target requirement of 25 minutes

## Slide 62: This was not good enough for Trond Johansen. And he did not want to use 1 of the 3 remaining weeks to release (10, 11, 12th weeks) in order to get to 100% of the target. So, he asked one team member to spend the weekend tuning the ‘Recoding’ solution. And he managed to get the timing down to 20 minutes. 12.5% more than the 25 minutes targeted. Thus total impact is 112.5%

## Slide 63: And the priority flag turns Green (no priority, Goal reached)

## Slide 64: EVO Plan Confirmit 8.5 in Evo Step Impact Measurement 4 product areas were attacked in all: 25 Qualities concurrently, one quarter of a year. Total development staff = 13
9
8
3
3

## Slide 65: Confirmit Evo Weekly Value Delivery Cycle

## Slide 66: Evo’s impact on Confirmit product qualities 1st Qtr
Only 5 highlights of the 25 impacts are listed here
Release 8.5

## Slide 67: Developers love ‘Empowered Creativity’
EVO has resulted in
  increased motivation and
  enthusiasm amongst developers,
  it opens up for empowered creativity
Developers
  embraced the method and
  saw the value of using it,
  even though they found parts of Evo difficult to understand and execute (without training)
Trond Johansen
Notes: Project leaders feel:
    Defining good requirements can be hard.
    It was hard to find meters which were practical to use, and at the same time measure real product qualities.
    Sometimes we would like to spend more than a day on designs, but this was not right according to our understanding of Evo. (Concept of backroom activity was new to us)
    Sometimes it takes more than a week to deliver something of value to the client. (Concept of backroom activity was new to us)
We launched our first major release based on Evo in May 2004 (Rel. 8.5)
  and we have already gotten feedback from users on some of the leaps in product qualities.
  E.g. the time for the system to generate a complex survey has gone from 2 hours (=wait for the system to do work) to 15 seconds!

## Slide 68: Initial Customer Feedback on the new Confirmit 9.0
November 24th, 2004
Notes: You may assume so :-)
-----Original Message-----From: Tom Gilb [mailto:tom@gilb.com] Sent: 25. november 2004 17:54To: Kjell ｯystein ｯksendalCc: Trond JohansenSubject: Re: Initial customer feedback on Confirmit 9.0may I assume I can show this to conferences like this Friday? :)Best Wishes Tom

## Slide 69: Initial perceived value of the new release (Base 73 people)
Base: 73
Notes: You may assume so :-) -----Original Message-----From: Tom Gilb [mailto:tom@gilb.com] Sent: 25. november 2004 17:54To: Kjell ｯystein ｯksendalCc: Trond JohansenSubject: Re: Initial customer feedback on Confirmit 9.0may I assume I can show this to conferences like this Friday? :)Best Wishes Tom

## Slide 70: Evo’s impact on Confirmit 9.0 product qualities Results from the second quarter of using Evo. 1/2
Productivity
Intuitiveness
Product quality
Time reduced by
38%
Time in minutes for a defined advanced user, with full knowledge of 9.0 functionality, to set up a defined advanced survey correctly.
Probability increased by 175%
Probability that an inexperienced user can intuitively figure out how to set up a defined Simple Survey correctly.
Customer value
Description
Productivity
Product quality
Time reduced by 83% and
error tracking increased by 25%
Time (in minutes) to test a defined survey and identify 4 inserted script errors, starting from when the questionnaire is finished to the time testing is complete and is ready for production. (Defined Survey: Complex survey, 60 questions, comprehensive JScripting.)
Customer value
Description

## Slide 71: Evo’s impact on Confirmit 9.0 product qualities Results from the second quarter of using Evo. 2/2
Number of responses increased by 1400%
Number of responses a database can contain if the generation of a defined table should be run in 5 seconds.
Performance
Number of panelists increased by 700%
Ability to accomplish a bulk-update of X panelists within a timeframe of Z second
Scalability
Performance
Product quality
Number of panelists increased by 1500%
Max number of panelists that the system can support without exceeding a defined time for the defined task, with all components of the panel system performing acceptable.
Customer value
Description
PS the 2015 Blog for Confirmit says:
http://www.confirmit.com/Home/Community/Confirmit-Horizons/February-2010/What-Clients-Want-is-Superior-Product-Quality!.aspx
Notes: The few software conferences I have attended over the last year have focused a lot on Scrum. Scrum is an agile software development method used by an increasing number of software companies. Scrum talks about a “sprint”, which is a potentially shippable product increment. The focus revolves around features that go into a sprint. I don’t question the ability of Scrum to deliver features, but I question whether “features” is what clients really want.
A Standish Group study from 2002 found that 45% of software features were never used; only 20% were used often or always. It sounds crazy, right? 45% of wasted time, effort, sweat. Other studies have showed similar numbers, so I’m afraid it is about as crazy as it sounds. Mary Poppendick (lean evangelist and author of “Implementing Lean Software Development”) has stated that “Extra features are the biggest waste in software development.” So, if features aren’t what clients really want, what do they want?
Do you remember the first version of iPhone? I do. It was great, fantastic, people loved it!
Why?
iPhone lacked a lot of features which the competing cell phones had: auto focus on camera, stereo Bluetooth support, 3G, GPS, and even MMS. How did they manage to make such a serious tap into a difficult market with a phone that could do less than most of their competitors? I claim that one of the reasons is superior product qualities: usability, intuitiveness, slickness, extendibility (app store), etc. What separates competing products with more or less the same feature sets are the product qualities. What clients really want is superior product quality!
Here is the thing; Scrum doesn’t focus on product qualities and therefore product development companies need a process that also takes care of this important part of product development. In Confirmit, we use an Evolutionary Project Management method: Evo. Evo is focused on delivering quantified stakeholder values and product qualities. Evo is a method developed by Tom Gilb (see www.gilb.com for more information). Next time, I’ll talk a bit more about how we use Evo in Confirmit.
http://www.confirmit.com/Home/Community/Confirmit-Horizons/February-2010/What-Clients-Want-is-Superior-Product-Quality!.aspx

## Slide 72: Evo Still going strong 2015
Here is the thing; Scrum doesn’t focus on product qualities and therefore product development companies need a process that also takes care of this important part of product development.
In Confirmit, we use an Evolutionary Project Management method: Evo.
Evo is focused on delivering quantified stakeholder values and product qualities.
Evo is a method developed by Tom Gilb (see www.gilb.com for more information). Next time, I’ll talk a bit more about how we use Evo in Confirmit.
http://www.confirmit.com/Home/Community/Confirmit-Horizons/February-2010/What-Clients-Want-is-Superior-Product-Quality!.aspx
Notes: Here is the thing; Scrum doesn’t focus on product qualities and therefore product development companies need a process that also takes care of this important part of product development. In Confirmit, we use an Evolutionary Project Management method: Evo. Evo is focused on delivering quantified stakeholder values and product qualities. Evo is a method developed by Tom Gilb (see www.gilb.com for more information). Next time, I’ll talk a bit more about how we use Evo in Confirmit.

## Slide 73: Case: Delegating Developer Environment to Developers using Multimensional Engineering

## Slide 74: Technical debt From Wikipedia, the free encyclopedia
Technical debt
consequences of poor software architecture and software development
within a codebase.
Causes of technical debt include
Business pressures
Lack of process or understanding
Lack of building loosely coupled components,
Lack of test suite,
Lack of documentation,
Lack of collaboration
Parallel
Delayed Refactoring
Notes: Slide made by TsG 3 nov 2013 for Smidig 2013

## Slide 75: There is a smarter way
But it means we have to become real software engineers,
Not just- - - softcrafters*
* coders, developers, programmers.
  Term coined in
  “Principles of Software Engineering Management”, 1988, Gilb
Notes: http://www.123rf.com/photo_15343312_craftsman-character-with-tool.html
ORIGINATED NOV 3 2013 FOR AGILE 2013 LECTURE OSLO

## Slide 76: Code quality – ”green” week Empowered Creativity: for Maintainability
Instead of Refactoring 1 day a week (failed)
Let the Dev Teams engineer using ‘agile’ (Evo): Design Dev Quality in to their own process
To meeting their own internal stakeholder Quality Objectives
1 week a month
Speed
Maintainability
Nunit Tests
PeerTests
TestDirectorTests
Robustness.Correctness
Robustness.Boundary Conditions
ResourceUsage.CPU
Maintainability.DocCode
SynchronizationStatus
Notes: I think he said these were every 4th or 5th week, TG May 7 2005

## Slide 77: Same Process as for their External (User, Customer) stakeholders
1. define better quality dev and testing environment QUANTITATIVELY
  Scale of measure and Goal level
2. Figure out, brainstorm ANY systems engineering design or architecture to get to their self determined improvement goals
  Not just code refactoring, but any tools, processes, motivations, hardware etc that WORK
3. Implement, measure
  Keep the stuff that works
  Dump the stuff that does not MEASURABLY work
4. Keep on trucking’ (monthly, forever, or …)
  DONE is when devs have no further improvement needs
Notes: Slide created May 29 2014 Bucharet for ITAKE Keynote 30 May TSG

## Slide 78: The Monthly ‘Green Week’
User Week 2
User Week 3
Select a Goal
User Week 1
Developer
Week 4
Brainstorm Designs
Estimate Design Impact/Cost
Pick best design
Implement design
Test design
Update Progress to Goal
Select a Goal
Brainstorm Designs
Estimate Design Impact/Cost
Pick best design
Implement design
Test design
Update Progress to Goa
Select a Goal
Brainstorm Designs
Estimate Design Impact/Cost
Pick best design
Implement design
Test design
Update Progress to Goa
Select a Goal
Brainstorm Designs
Estimate Design Impact/Cost
Pick best design
Implement design
Test design
Update Progress to Goa
Notes: First made 31 3 2013 for Agile Record Mythodology May 2013 tsg

## Slide 79: Conclusion: Technical Debt
Developers
  Acting like real software engineers
  Can engineer technical debt reduction
  It is NOT about refactoring, and patterns
  though if they work measurably best, we can use them.
  But, did you ever see measurement or re they just belief systems?
  It is about mature teams, with common goals, and practical experience, taking charge of their own fate
  If management resists, I suggest going on strike!
  Why should we suffer agonizing technical debt, wasting 50% or more of our work hours,
  Surely we have better things to do!

## Slide 80: Cleanroom
Notes: http://ndn.co.th/lab_room_cleanroom_components.html

## Slide 81: In the Cleanroom Method, developed by IBM’s Harlan Mills 1970-1980 they reported: IBM SJ 4/80
“Software Engineering began to emerge in FSD” (IBM Federal Systems Division, from 1996 a part of Lockheed Martin Marietta) “some ten years ago [Ed. about 1970] in a continuing evolution that is still underway:
Ten years ago general management expected the worst from software projects – cost overruns, late deliveries, unreliable and incomplete software
Today [Ed. 1980!], management has learned to expect on-time, within budget, deliveries of high-quality software. A Navy helicopter ship system, called LAMPS, provides a recent example. LAMPS software was a four-year project of over 200 person-years of effort, developing over three million, and integrating over seven million words of program and data for eight different processors distributed between a helicopter and a ship in 45 incremental deliveries [Ed. Note 2%!]s. Every one of those deliveries was on time and under budget
A more extended example can be found in the NASA space program,
- Where in the past ten years, FSD has managed some 7,000 person-years of software development, developing and integrating over a hundred million bytes of program and data for ground and space processors in over a dozen projects.
- There were few late or overrun deliveries in that decade, and none at all in the past four years.”
Notes: A time or cost estimate, once it becomes a deadline or a budget respectively, is a ‘limited resource’. One of the smartest ways to deal with limited resources is intelligent prioritization (Gilb and Maier 2005). Instead of implementing all your designs in a ‘big bang’ manner, and hoping to meet all the requirements and resource (time and cost) estimates, we suggest you deliver the project value a little bit at a time, and see how each of the designs actually works, and what they each actually cost. ‘A little bit at a time’ should be interpreted as delivering evolutionary steps of approximately 2% of the overall project timescales (say weekly, fortnightly or monthly cycles), and hopefully about 2% of the project financial budget.
Planguage’s impact estimation (IE) method (Gilb 1988; Gilb 2005) is helpful in identifying the designs that give the estimated best stakeholder value for their costs. We implement designs incrementally so that we can get acceptable feedback on costs, and value delivery (in terms of meeting requirements). With a bit of luck, stakeholders then receive interesting value very early, and what works and what doesn’t is learned in practice. If a deadline is hit, or if the budget runs out (possibly because of a deadline being moved up earlier or a budget cut!), then at least there is still a complete live real system with delivered high-value. In such situations, the whole concept of the project-level estimates, the deadlines and the budgets is not so important any more.
Nobody does it better! Harlan Mills told me that they had to solve the persistent problem of cost overruns, in relation to the contracted estimates, because the government was getting smarter, and using fixed-price contracts (as opposed to cost plus). If the project ran over, IBM lost its own profit. If IBM did not find a better way, they could just as well leave the business (Personal Communication).
Notice the “45 deliveries” Mills cites. That means 2% delivery cycles. IBM was using intelligent feedback and learning. They actually had very sophisticated estimation technology based on a thorough collection of experiences (Walston and Felix 1977). But this did not give them the accuracy they needed to avoid losing money. Lets us say they had a 40% profit margin, and they could be wrong by 40% to 200% (The NASA range, see earlier Figure 3). They would still lose money on most contracts. So, they had to compensate for their estimation inaccuracy by incremental feedback, and necessary change, to come in ‘on time and under budget every time’. Mills’ colleague, Quinnan describes their process of intelligent dynamic prioritization in detail in (Mills 1980 in IBM SJ 4-1980).
A thorough explanation of systems development processes helping achieve intelligent prioritization is found in (Gilb 2005). See also Figure 9. Nothing less will suffice for large and complex systems (that is, for project involving hundreds of staff, years of effort, and sometimes $100 million or more in cost). For smaller systems (small teams over a few months), several organizations have made good simple practical adaptations (Upadhyayula 2001 (Study of Evo at HP in 1990s); Johansen and Gilb 2005) of the essential ‘Evo’ development process ideas (Evo itself predating later ‘Agile’ methods)[Denning 2010, p.129] & [Gilb 2010c].
The agile community has adopted small iterative cycles (Gilb 2010c), but they have failed to adopt the notion of measurement of value and quality – which is essential for larger projects, and some smaller ones. Without explicit absolute quality requirement and design impact metrics, the value prioritization is ambiguous and too subjective (Gilb 2010c; Gilb and Brodie 2010).

## Slide 82: In the Cleanroom Method, developed by IBM’s Harlan Mills (1980) they reported: PERFECT SOFTWARE PROJECTS: by Feedback
“Software Engineering began to emerge in FSD” (IBM Federal Systems Division, from 1996 a part of Lockheed Martin Marietta) “some ten years ago [Ed. about 1970] in a continuing evolution that is still underway:
Ten years ago general management expected the worst from software projects – cost overruns, late deliveries, unreliable and incomplete software
Today [Ed. 1980!], management has learned to expect on-time, within budget, deliveries of high-quality software. A Navy helicopter ship system, called LAMPS, provides a recent example. LAMPS software was a four-year project of over 200 person-years of effort, developing over three million, and integrating over seven million words of program and data for eight different processors distributed between a helicopter and a ship in 45 incremental deliveries [Ed. Note 2%!]s. Every one of those deliveries was on time and under budget
A more extended example can be found in the NASA space program,
- Where in the past ten years, FSD has managed some 7,000 person-years of software development, developing and integrating over a hundred million bytes of program and data for ground and space processors in over a dozen projects.
- There were few late or overrun deliveries in that decade, and none at all in the past four years.”
in 45 incremental deliveries
were few late or overrun deliveries in that decade, and none at all in the past four years
Notes: A time or cost estimate, once it becomes a deadline or a budget respectively, is a ‘limited resource’. One of the smartest ways to deal with limited resources is intelligent prioritization (Gilb and Maier 2005). Instead of implementing all your designs in a ‘big bang’ manner, and hoping to meet all the requirements and resource (time and cost) estimates, we suggest you deliver the project value a little bit at a time, and see how each of the designs actually works, and what they each actually cost. ‘A little bit at a time’ should be interpreted as delivering evolutionary steps of approximately 2% of the overall project timescales (say weekly, fortnightly or monthly cycles), and hopefully about 2% of the project financial budget.
Planguage’s impact estimation (IE) method (Gilb 1988; Gilb 2005) is helpful in identifying the designs that give the estimated best stakeholder value for their costs. We implement designs incrementally so that we can get acceptable feedback on costs, and value delivery (in terms of meeting requirements). With a bit of luck, stakeholders then receive interesting value very early, and what works and what doesn’t is learned in practice. If a deadline is hit, or if the budget runs out (possibly because of a deadline being moved up earlier or a budget cut!), then at least there is still a complete live real system with delivered high-value. In such situations, the whole concept of the project-level estimates, the deadlines and the budgets is not so important any more.
Nobody does it better! Harlan Mills told me that they had to solve the persistent problem of cost overruns, in relation to the contracted estimates, because the government was getting smarter, and using fixed-price contracts (as opposed to cost plus). If the project ran over, IBM lost its own profit. If IBM did not find a better way, they could just as well leave the business (Personal Communication).
Notice the “45 deliveries” Mills cites. That means 2% delivery cycles. IBM was using intelligent feedback and learning. They actually had very sophisticated estimation technology based on a thorough collection of experiences (Walston and Felix 1977). But this did not give them the accuracy they needed to avoid losing money. Lets us say they had a 40% profit margin, and they could be wrong by 40% to 200% (The NASA range, see earlier Figure 3). They would still lose money on most contracts. So, they had to compensate for their estimation inaccuracy by incremental feedback, and necessary change, to come in ‘on time and under budget every time’. Mills’ colleague, Quinnan describes their process of intelligent dynamic prioritization in detail in (Mills 1980 in IBM SJ 4-1980).
A thorough explanation of systems development processes helping achieve intelligent prioritization is found in (Gilb 2005). See also Figure 9. Nothing less will suffice for large and complex systems (that is, for project involving hundreds of staff, years of effort, and sometimes $100 million or more in cost). For smaller systems (small teams over a few months), several organizations have made good simple practical adaptations (Upadhyayula 2001 (Study of Evo at HP in 1990s); Johansen and Gilb 2005) of the essential ‘Evo’ development process ideas (Evo itself predating later ‘Agile’ methods)[Denning 2010, p.129] & [Gilb 2010c].
The agile community has adopted small iterative cycles (Gilb 2010c), but they have failed to adopt the notion of measurement of value and quality – which is essential for larger projects, and some smaller ones. Without explicit absolute quality requirement and design impact metrics, the value prioritization is ambiguous and too subjective (Gilb 2010c; Gilb and Brodie 2010).

## Slide 83: Quinnan: IBM FSD Cleanroom Dynamic Design to Cost
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
This text is cut from Gilb: The Principles of Software Engineering Management, 1988
Notes: Slide developed Oct 6 2013 tsg for London Software Architecture Conference Talk 9 Oct 2013
15.1.18 Quinnan
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
Robert E. Quinnan: The Management of Software Engineering. Part V: Software Engineering Management Practices. IBM Systems Journal 19(4): 466-477 (1980)
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
This article is far richer than our few selected quotations can show, with regard to concepts of cost estimation and control.

## Slide 84: Quinnan: IBM FSD Cleanroom Dynamic Design to Cost
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
This text is cut from Gilb: The Principles of Software Engineering Management, 1988
of developing a design, estimating its cost, and ensuring that the design is cost-effective
Notes: Slide developed Oct 6 2013 tsg for London Software Architecture Conference Talk 9 Oct 2013
15.1.18 Quinnan
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
Robert E. Quinnan: The Management of Software Engineering. Part V: Software Engineering Management Practices. IBM Systems Journal 19(4): 466-477 (1980)
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
This article is far richer than our few selected quotations can show, with regard to concepts of cost estimation and control.

## Slide 85: Quinnan: IBM FSD Cleanroom Dynamic Design to Cost
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
This text is cut from Gilb: The Principles of Software Engineering Management, 1988
iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability’
Notes: Slide developed Oct 6 2013 tsg for London Software Architecture Conference Talk 9 Oct 2013
15.1.18 Quinnan
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
Robert E. Quinnan: The Management of Software Engineering. Part V: Software Engineering Management Practices. IBM Systems Journal 19(4): 466-477 (1980)
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
This article is far richer than our few selected quotations can show, with regard to concepts of cost estimation and control.

## Slide 86: Quinnan: IBM FSD Cleanroom Dynamic Design to Cost
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
This text is cut from Gilb: The Principles of Software Engineering Management, 1988
Design is an iterative process
Notes: Slide developed Oct 6 2013 tsg for London Software Architecture Conference Talk 9 Oct 2013
15.1.18 Quinnan
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
Robert E. Quinnan: The Management of Software Engineering. Part V: Software Engineering Management Practices. IBM Systems Journal 19(4): 466-477 (1980)
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
This article is far richer than our few selected quotations can show, with regard to concepts of cost estimation and control.

## Slide 87: Quinnan: IBM FSD Cleanroom Dynamic Design to Cost
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
This text is cut from Gilb: The Principles of Software Engineering Management, 1988
but they iterate through a series of increments,
thus reducing the complexity of the task,
and increasing the probability of learning from experience
Notes: Slide developed Oct 6 2013 tsg for London Software Architecture Conference Talk 9 Oct 2013
15.1.18 Quinnan
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
Robert E. Quinnan: The Management of Software Engineering. Part V: Software Engineering Management Practices. IBM Systems Journal 19(4): 466-477 (1980)
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
This article is far richer than our few selected quotations can show, with regard to concepts of cost estimation and control.

## Slide 88: Quinnan: IBM FSD Cleanroom Dynamic Design to Cost
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
This text is cut from Gilb: The Principles of Software Engineering Management, 1988
an estimate to complete the remaining increments is computed.
Notes: Slide developed Oct 6 2013 tsg for London Software Architecture Conference Talk 9 Oct 2013
15.1.18 Quinnan
Source: Robert E. Quinnan, 'Software Engineering Management Practices', IBM Systems Journal, Vol. 19, No. 4, 1980, pp. 466~77
Robert E. Quinnan: The Management of Software Engineering. Part V: Software Engineering Management Practices. IBM Systems Journal 19(4): 466-477 (1980)
Quinnan describes the process control loop used by IBM FSD to ensure that cost targets are met.
'Cost management. . . yields valid cost plans linked to technical performance. Our practice carries cost management farther by introducing design-to-cost guidance. Design, development, and managerial practices are applied in an integrated way to ensure that software technical management is consistent with cost management. The method [illustrated in this book by Figure 7.10] consists of developing a design, estimating its cost, and ensuring that the design is cost-effective.' (p. 473)
He goes on to describe a design iteration process trying to meet cost targets by either redesign or by sacrificing 'planned capability.' When a satisfactory design at cost target is achieved for a single increment, the 'development of each increment can proceed concurrently with the program design of the others.'
'Design is an iterative process in which each design level is a refinement of the previous level.' (p. 474)
It is clear from this that they avoid the big bang cost estimation approach. Not only do they iterate in seeking the appropriate balance between cost and design for a single increment, but they iterate through a series of increments, thus reducing the complexity of the task, and increasing the probability of learning from experience, won as each increment develops, and as the true cost of the increment becomes a fact.
'When the development and test of an increment are complete, an estimate to complete the remaining increments is computed.' (p. 474)
This article is far richer than our few selected quotations can show, with regard to concepts of cost estimation and control.

## Slide 89
“ I attended a 3-day course with you and Kai whilst at Citigroup in 2006”
Richard Smith
A story of devs
refusing to be told how to design
by Bank IT architects. Focussing on a few critical value measurable Objectives;
and delivering on time for full user satisfaction: 100% success
Using Agile Evo: The Engineering Agile Method
Notes: Yes, Richard was trained in Requirements by you and Kai while he was at Citi.
From: Tom Gilb [mailto:tom@gilb.com]
Sent: 26 February 2009 15:16
To: Dick Holland
Hi Tom,
I am honoured to be in contact with you again! I attended a 3-day course with you and Kai whilst at Citigroup in 2006 (I worked in the FX e-commerce front-office team at the time). You may be interested to know that I wrote a detailed business requirements spec (no design, just requirements) adopting many of your ideas shortly after the course including key quantified requirements. This spec ended up staying largely stable for a year as we did an evo – like development process, at the end of which we successfully went live with a brand-new FX order management system in a global big-bang release to 800 Citi users in 20 locations.
I hope to continue to use and expand competitive engineering practises at my new home here at LZ, with Dick’s help!
Many regards,
Richard.
Hi Tom,
Thought you might like to know I have just completed a review of Competitive Engineering on my own company's blog:
http://rsbatechnology.co.uk/blog:8
As I tried to do when I worked with Dick at LatentZero, I continue to try and spread the word to a world of (initial) unbelievers! I actually have an interesting opportunity right now to demonstrate the benefits of early & often delivery of value to stakeholders in a couple of new projects. Look forward to meeting you and Kai again sometime ...
Regards,
Richard Smith.sept 10 2011

## Slide 90: Previous IT Project Management Methods: No ‘Value delivery tracking’. No change reaction ability
“However, (our old project management methodology) main failings were that
it almost totally missed the ability to track delivery of actual value improvements to a project's stakeholders,
and the ability to react to changes
  in requirements and
  priority
  for the project's duration”
Richard Smith
Notes: Yes, Richard was trained in Requirements by you and Kai while he was at Citi.
From: Tom Gilb [mailto:tom@gilb.com]
Sent: 26 February 2009 15:16
To: Dick Holland
Hi Tom,
I am honoured to be in contact with you again! I attended a 3-day course with you and Kai whilst at Citigroup in 2006 (I worked in the FX e-commerce front-office team at the time). You may be interested to know that I wrote a detailed business requirements spec (no design, just requirements) adopting many of your ideas shortly after the course including key quantified requirements. This spec ended up staying largely stable for a year as we did an evo – like development process, at the end of which we successfully went live with a brand-new FX order management system in a global big-bang release to 800 Citi users in 20 locations.
I hope to continue to use and expand competitive engineering practises at my new home here at LZ, with Dick’s help!
Many regards,
Richard.
Hi Tom,
Thought you might like to know I have just completed a review of Competitive Engineering on my own company's blog:
http://rsbatechnology.co.uk/blog:8
As I tried to do when I worked with Dick at LatentZero, I continue to try and spread the word to a world of (initial) unbelievers! I actually have an interesting opportunity right now to demonstrate the benefits of early & often delivery of value to stakeholders in a couple of new projects. Look forward to meeting you and Kai again sometime ...
Regards,
Richard Smith.sept 10 2011

## Slide 91: We only had the illusion of control. But little help to testers and analysts
“The (old) toolset generated lots of charts and stats
that provided the illusion of risk control.
But actually provided very little help to the analysts, developers and testers actually doing the work at the coal face.”
Richard Smith
Notes: Yes, Richard was trained in Requirements by you and Kai while he was at Citi.
From: Tom Gilb [mailto:tom@gilb.com]
Sent: 26 February 2009 15:16
To: Dick Holland
Hi Tom,
I am honoured to be in contact with you again! I attended a 3-day course with you and Kai whilst at Citigroup in 2006 (I worked in the FX e-commerce front-office team at the time). You may be interested to know that I wrote a detailed business requirements spec (no design, just requirements) adopting many of your ideas shortly after the course including key quantified requirements. This spec ended up staying largely stable for a year as we did an evo – like development process, at the end of which we successfully went live with a brand-new FX order management system in a global big-bang release to 800 Citi users in 20 locations.
I hope to continue to use and expand competitive engineering practises at my new home here at LZ, with Dick’s help!
Many regards,
Richard.
Hi Tom,
Thought you might like to know I have just completed a review of Competitive Engineering on my own company's blog:
http://rsbatechnology.co.uk/blog:8
As I tried to do when I worked with Dick at LatentZero, I continue to try and spread the word to a world of (initial) unbelievers! I actually have an interesting opportunity right now to demonstrate the benefits of early & often delivery of value to stakeholders in a couple of new projects. Look forward to meeting you and Kai again sometime ...
Regards,
Richard Smith.sept 10 2011

## Slide 92: The proof is in the pudding;
“The proof is in the pudding;
  I have used Evo
    (albeit in disguise sometimes)
    on two large, high-risk projects in front-office investment banking businesses,
    and several smaller tasks. “
Richard Smith
Notes: Yes, Richard was trained in Requirements by you and Kai while he was at Citi.
From: Tom Gilb [mailto:tom@gilb.com]
Sent: 26 February 2009 15:16
To: Dick Holland
Hi Tom,
I am honoured to be in contact with you again! I attended a 3-day course with you and Kai whilst at Citigroup in 2006 (I worked in the FX e-commerce front-office team at the time). You may be interested to know that I wrote a detailed business requirements spec (no design, just requirements) adopting many of your ideas shortly after the course including key quantified requirements. This spec ended up staying largely stable for a year as we did an evo – like development process, at the end of which we successfully went live with a brand-new FX order management system in a global big-bang release to 800 Citi users in 20 locations.
I hope to continue to use and expand competitive engineering practises at my new home here at LZ, with Dick’s help!
Many regards,
Richard.
Hi Tom,
Thought you might like to know I have just completed a review of Competitive Engineering on my own company's blog:
http://rsbatechnology.co.uk/blog:8
As I tried to do when I worked with Dick at LatentZero, I continue to try and spread the word to a world of (initial) unbelievers! I actually have an interesting opportunity right now to demonstrate the benefits of early & often delivery of value to stakeholders in a couple of new projects. Look forward to meeting you and Kai again sometime ...
Regards,
Richard Smith.sept 10 2011

## Slide 93: Experience: if top level requirements are separated from design, the ‘requirements’ are stable!
  “On the largest critical project,
  the original business functions & performance objective requirements document,
  which included no design,
  essentially remained unchanged
  over the 14 months the project took to deliver,….”
“ I attended a 3-day course with you and Kai whilst at Citigroup in 2006”, Richard Smith
Richard Smith
Notes: Yes, Richard was trained in Requirements by you and Kai while he was at Citi.
Thi was I believe a book rviewputon Amazon for CE book.
From: Tom Gilb [mailto:tom@gilb.com]
Sent: 26 February 2009 15:16
To: Dick Holland
Hi Tom,
I am honoured to be in contact with you again! I attended a 3-day course with you and Kai whilst at Citigroup in 2006 (I worked in the FX e-commerce front-office team at the time). You may be interested to know that I wrote a detailed business requirements spec (no design, just requirements) adopting many of your ideas shortly after the course including key quantified requirements. This spec ended up staying largely stable for a year as we did an evo – like development process, at the end of which we successfully went live with a brand-new FX order management system in a global big-bang release to 800 Citi users in 20 locations.
I hope to continue to use and expand competitive engineering practises at my new home here at LZ, with Dick’s help!
Many regards,
Richard.
Hi Tom,
Thought you might like to know I have just completed a review of Competitive Engineering on my own company's blog:
http://rsbatechnology.co.uk/blog:8
As I tried to do when I worked with Dick at LatentZero, I continue to try and spread the word to a world of (initial) unbelievers! I actually have an interesting opportunity right now to demonstrate the benefits of early & often delivery of value to stakeholders in a couple of new projects. Look forward to meeting you and Kai again sometime ...
Regards,
Richard Smith.sept 10 2011

## Slide 94: Dynamic (Agile, Evo) design testing: not unlike ‘Lean Startup’
“… but the detailed designs
  (of the GUI, business logic, performance characteristics)
changed many many times,
guided by lessons learnt
and feedback gained by
delivering a succession of early deliveries
to real users”
“ I attended a 3-day course with you and Kai whilst at Citigroup in 2006”, Richard Smith
Richard Smith
Notes: Yes, Richard was trained in Requirements by you and Kai while he was at Citi.
From: Tom Gilb [mailto:tom@gilb.com]
Sent: 26 February 2009 15:16
To: Dick Holland
Hi Tom,
I am honoured to be in contact with you again! I attended a 3-day course with you and Kai whilst at Citigroup in 2006 (I worked in the FX e-commerce front-office team at the time). You may be interested to know that I wrote a detailed business requirements spec (no design, just requirements) adopting many of your ideas shortly after the course including key quantified requirements. This spec ended up staying largely stable for a year as we did an evo – like development process, at the end of which we successfully went live with a brand-new FX order management system in a global big-bang release to 800 Citi users in 20 locations.
I hope to continue to use and expand competitive engineering practises at my new home here at LZ, with Dick’s help!
Many regards,
Richard.
Hi Tom,
Thought you might like to know I have just completed a review of Competitive Engineering on my own company's blog:
http://rsbatechnology.co.uk/blog:8
As I tried to do when I worked with Dick at LatentZero, I continue to try and spread the word to a world of (initial) unbelievers! I actually have an interesting opportunity right now to demonstrate the benefits of early & often delivery of value to stakeholders in a couple of new projects. Look forward to meeting you and Kai again sometime ...
Regards,
Richard Smith.sept 10 2011

## Slide 95: It looks like the stakeholders liked the top level system qualities, on first try
  “ In the end, the new system responsible for 10s of USD billions of notional risk,
  successfully went live
  over one weekend
  for 800 users worldwide,
  and was seen as a big success
  by the sponsoring stakeholders.”
“ I attended a 3-day course with you and Kai whilst at Citigroup in 2006” , Richard Smith
Richard Smith
Notes: Yes, Richard was trained in Requirements by you and Kai while he was at Citi.
From: Tom Gilb [mailto:tom@gilb.com]
Sent: 26 February 2009 15:16
To: Dick Holland
Hi Tom,
I am honoured to be in contact with you again! I attended a 3-day course with you and Kai whilst at Citigroup in 2006 (I worked in the FX e-commerce front-office team at the time). You may be interested to know that I wrote a detailed business requirements spec (no design, just requirements) adopting many of your ideas shortly after the course including key quantified requirements. This spec ended up staying largely stable for a year as we did an evo – like development process, at the end of which we successfully went live with a brand-new FX order management system in a global big-bang release to 800 Citi users in 20 locations.
I hope to continue to use and expand competitive engineering practises at my new home here at LZ, with Dick’s help!
Many regards,
Richard.
Hi Tom,
Thought you might like to know I have just completed a review of Competitive Engineering on my own company's blog:
http://rsbatechnology.co.uk/blog:8
As I tried to do when I worked with Dick at LatentZero, I continue to try and spread the word to a world of (initial) unbelievers! I actually have an interesting opportunity right now to demonstrate the benefits of early & often delivery of value to stakeholders in a couple of new projects. Look forward to meeting you and Kai again sometime ...
Regards,
Richard Smith.sept 10 2011

## Slide 96: Is it so hard to change?
NOT if we delegate power to the people in the trenches
And that means giving them information about the problems
Letting them be driven by stakeholder values and goals
  But finding their own solutions to these challenges
And giving them a chance to suggest, and make, changes
And giving them a chance to measure the success, or failure, of their own ideas
To learn and try again
To eternally perform a change process, at their own pace
Supported, protected, and funded by management
YES IT IS damned HARD
If managers try top down, command and control
  And dictate solutions like agile, lean, CMMI
  With a deadline next year
And hard if outside or inside consultants, are the source of the ‘big change ideas’
  It is the many small practical ideas that win in the long term
Notes: Made 16 6 2014 Krakow ACE tsg

## Slide 97: My 10 Principles of Improvement
Work Environment
Delegate to the doers
Measure the improvements
Let troops identify common cause defects
Let them suggest root causes
Let them suggest and try cures
Product Development
6. Let troops choose the value goal to work on
7. Let them estimate the power of their ideas
8. Let them decide which design to implement
9. Let them measure the results, this week and total to date
10. Credit them for the results, and reward success
Notes: Made 16 6 2014 Krakow ACE
Copyright June 17 2014 Tom@Gilb.com

## Slide 98: The Revolution is here
Programmers of the world Unite!

## Slide 99: For a free underground revolutionary Handbook for changing Coder -> Software Engineer. (The Revolution) But it might take 10,000 hours to Master it all ! Email to Tom @ Gilb . Com with Subject “AgileAdria” if you also want my new book manuscript. ‘ValuePlanning’ PUT ‘VP’ in subject
http://tiny.cc/GilbACE
Will get you a copy of these slides
And my papers on Agile
And original historical papers referred to in this talk
Mays, Mills, Holland, etc
Notes: Edit 13 april 2015 Zagreb

## Slide 100: Go back a slide
http://tiny.cc/GilbACE